Sprint Backlog -1

Basic User Interface Development

Sprint Goal

Our goal for this sprint is to build a basic user interface for the tutor network application without any advanced functionality or backend integration. To be able to demonstrate basic appearance and basic gateways to tutor and student dashboard.

User Story: As a user, I want a simple and organized interface so that I can easily navigate the “Tutor Hub” application.

| Tasks | Cost Estimate |
| --- | --- |
| Create the homepage with application name and welcome message and the features of the applications | 3 |
| Create a navigation bar with basic menu options | 5 |
| Design the student dashboard layout | 3 |
| Design the tutor dashboard layout | 3 |
| Add basic styling, colors, and buttons | 1 |
| Integrate all the files together | 5 |
| Total | 20 |

Expected Sprint Deliverable

By the end of Sprint 1, the team hopes to deliver a functional Streamlit prototype containing a welcome homepage, student dashboard, tutor dashboard, and navigation menu without including any login information yet. The application will show its visual layout and basic navigation for tutors’ and students’ dashboard.

Responsibility Chart

| Member | Work Responsibilities |
| --- | --- |
| Jimena | Created the tutor dashboard template |
| Julie | Created The student dashboard template |
| Chase | Created the home page |
| Samia | Integrated navigation leading to the pages of tutor and student by homepage. Speaker for Demonstration video. |

Weekly Meeting notes:

Meeting Summary

Week 1: The team discussed the initial development of the Tutor-Hub application, and We agreed to prioritize the basic template of the user interface and basic navigation through certain pages before implementing database integration and advanced functionality.

Week 2: We were able to accomplish our prioritized goal for this sprint by creating the first page for tutors and students in relation to a demonstration of the expected dashboard and using the homepage to navigate through either pathway.

Challenges/Blockers

Our main challenges were experiencing with the Python framework ‘streamlit’ for the very first time and learning about the advantages the framework can provide. This required us to do research beforehand.

What we did well:

-Each and everyone of us were able to complete our assigned task on time.

-Everyone of us were able to gain the fundamentals or skills of a new python framework.

What needs to be improved:

-We all need to be able to use GitHub properly and understand the functions of it.

Our next goal

Our next goal is to be able to add more navigating features to both students and tutors and begin to implement and integrate data, whether that be in relation to login or registration information, authentication, or integrating database and storing the sessions.

Video Demonstration:

https://drive.google.com/file/d/1p1npCUJXVnOy4Qc-UKOHfWsgRZSMDUBW/view?usp=sharing